CAConnect

Full Product Vision

The Operating System for Indian CA Firms

From Practice Management SaaS → Two-Sided Marketplace → Financial Infrastructure

Confidential · 2026

Contents

Chapter 1  The Problem  —  Why this market is broken and why now

Chapter 2  The Solution  —  What CAConnect is and how it works

Chapter 3  Market Opportunity  —  The size of the prize

Chapter 4  User Personas  —  Who we are building for

Chapter 5  Full Feature Set  —  Every feature across V1, V2, V3

Chapter 6  Product Roadmap  —  Phase by phase, month by month

Chapter 7  Business Model  —  How we make money at every stage

Chapter 8  Competitive Landscape  —  Why we win

Chapter 9  Go-To-Market  —  How we grow from 0 to 1,000 CA firms

Chapter 10  Long-Term Vision  —  The OS for Indian professional services

Chapter 11  Risks & Mitigations  —  Honest assessment

Chapter 12  Funding & Milestones  —  What traction looks like

Chapter 1

The Problem

Why this market is broken and why now

Problem A — Finding a CA is Frustrating and Opaque

India has over 4 lakh registered Chartered Accountants, yet finding the right one for your need is still a 2005-era experience. There is no Practo for finance. There is no Uber for CA services. There is only JustDial — a glorified phonebook with no pricing, no reviews, no booking, and no trust signals.

- Users physically visit offices or cold-call to get a quote — a process that can take days

- CAs quote wildly different amounts for identical work because there is zero price transparency

- A startup founder in Pune was quoted ₹80,000 for basic company registration — a price that experienced founders know should be ₹15,000–₹25,000

- First-time founders, freelancers, and small business owners are the most vulnerable — they have no benchmark and no negotiating power

- There is no way to verify a CA's expertise, track record, or specialisation before hiring them

"I needed a CA to register my startup. I Googled, called three offices, two didn't pick up, one quoted ₹80K. I had no idea if that was normal. I just paid it." — Startup founder, Pune

Problem B — Running a CA Firm is Embarrassingly Manual

Small CA firms — the 1 to 5 person practices that serve 80% of India's SMBs — run their entire operation on WhatsApp groups, Excel sheets, and memory. There is no software built specifically for them. Tally handles accounting for their clients. Nothing handles running the firm itself.

| Pain Point | How It Is Done Today | Consequence |
| --- | --- | --- |
| Client deadline tracking | Excel or memory | Missed filings, client penalties, loss of trust |
| Document collection | WhatsApp forwards | Lost files, repeated chasing, version chaos |
| IT notice responses | Manual drafting, 1–2 hrs/notice | Bottleneck, burnout, delayed responses |
| Fee follow-ups | WhatsApp messages, phone calls | Delayed cash flow, awkward client relationships |
| Staff task assignment | Verbal or WhatsApp | Tasks dropped, no accountability |
| New client acquisition | Word of mouth only | Revenue ceiling, no scalable growth |

Why Now

- GST expansion: E-invoicing threshold dropped to ₹5 crore in 2023, then ₹2 crore in 2024, pulling millions of new businesses into the compliance net — all needing CA services

- AI is finally good enough: Claude, GPT-4, and Gemini can now draft formal Indian legal and tax responses with high accuracy — this was not possible two years ago

- Post-COVID digital readiness: Even Tier 2 and Tier 3 CA firms are now comfortable with SaaS tools — the pandemic removed the "I prefer paper" objection

- Startup India surge: 1.25 lakh new startups registered in 2024–25 — every single one needs a CA for registration, GST, and annual compliance

Chapter 2

The Solution

What CAConnect is and how it works

One Platform. Two Sides. One Network Effect.

CAConnect is built on a deliberate sequencing insight: the hardest part of a two-sided marketplace is acquiring the supply side. We solve this by giving CAs a tool they genuinely need first — practice management software — and then turning them into the marketplace supply side once they are already on the platform.

The tool is the distribution channel. Once a CA runs their whole practice on CAConnect, adding a public marketplace profile is a one-click upsell — not a cold pitch.

The CA Side — Practice Management Tool

A SaaS dashboard that replaces WhatsApp, Excel, and memory for running a CA firm. Covers client management, compliance deadlines, document collection, fee tracking, staff tasks, and AI-assisted drafting. CAs pay a monthly subscription to use it.

The User Side — Transparent Marketplace

A consumer-facing marketplace where anyone can search for verified CAs by city, specialisation, service type, and price range. Read reviews, compare quotes, and book directly — with upfront transparent pricing. No more office visits. No more cold calls.

The AI Layer — Cutting Across Both Sides

AI is not a feature bolted on — it is embedded into the core workflow. For CAs, it drafts IT notice responses, client advisory emails, and compliance summaries. For users, it helps them understand what service they need and what a fair price looks like. Over time, AI learns from every CA firm's patterns to surface smarter suggestions.

Chapter 3

Market Opportunity

The size of the prize

Supply Side — CA Firms

| 4L+ | 1.5L+ | ~90% | ₹0 |
| --- | --- | --- | --- |
| Registered CAs in India | Active CA firms | Firms with 1–5 people | Good software they have today |

Demand Side — CA Clients

| 7Cr+ | 8Cr+ | 1.25L | 6Cr+ |
| --- | --- | --- | --- |
| GST registered businesses | ITR filers annually | New startups in 2024–25 | Freelancers needing CA services |

Revenue Potential — Conservative Model

| Milestone | CA Firms | Avg MRR/Firm | Marketplace GMV | Total MRR |
| --- | --- | --- | --- | --- |
| End of Year 1 | 200 firms | ₹1,500 | ₹5L GMV → ₹40K commission | ~₹3.4L MRR |
| End of Year 2 | 1,000 firms | ₹2,000 | ₹40L GMV → ₹3.2L commission | ~₹23L MRR |
| End of Year 3 | 5,000 firms | ₹2,500 | ₹2Cr GMV → ₹16L commission | ~₹1.4Cr MRR |
| Series A Target | 15,000 firms | ₹3,000 | ₹8Cr GMV → ₹64L commission | ~₹5Cr MRR |

Even the Year 1 number — ₹3.4L MRR from 200 paying CA firms — is a credible and fundable seed-stage story. The marketplace commission is upside. The SaaS subscription is the floor.

Chapter 4

User Personas

Who we are building for on both sides

CA Side — Three Personas

Persona 1: The Solo CA — "Rajesh from Nagpur"

- One-person firm, 40–60 clients, mostly ITR and GST

- Manages everything on WhatsApp and a personal Excel sheet

- Biggest pain: missing deadlines because he forgot which client is due this week

- What he pays for: anything that replaces the mental load of tracking

- Price sensitivity: ₹999/month is fine if it saves him 5 hours a week

Persona 2: The Growing Firm — "Priya from Bengaluru"

- 3-person firm, 120+ clients, mix of ITR, GST, company registration, ROC

- Has a junior CA and an assistant — needs to assign tasks and track progress

- Biggest pain: clients sending documents to the wrong person, files getting lost

- What she pays for: multi-user access, document management, staff task assignment

- Price sensitivity: ₹2,499/month for the team plan is reasonable

Persona 3: The Reluctant Digitiser — "Mahesh from Jaipur"

- 5-person firm, 200+ clients, been in practice for 20 years

- Everything is on paper and memory — deeply resistant to new software

- Biggest pain: his junior CAs keep quitting because the workflow is chaotic

- Acquisition channel: his junior staff will push him to adopt CAConnect

- Price sensitivity: needs to see ROI clearly before paying — free trial is essential

User Side — Two Personas

Persona 4: The First-Time Founder — "Arjun from Pune"

- Starting a tech startup, needs company registration and GST

- Has no CA, no idea what the going rate is, no idea what questions to ask

- Biggest fear: getting overcharged or hiring the wrong person

- What he needs: transparent pricing, verified reviews, fixed-price packages

- Acquisition channel: startup communities, Reddit r/IndiaStartups, LinkedIn

Persona 5: The Established SMB Owner — "Sunita from Surat"

- Runs a textile trading business, has had the same CA for 10 years

- Her CA retired — she needs to find a new one quickly and safely

- Biggest fear: switching to someone who doesn't understand her business

- What she needs: specialisation filters (textile/trading), long-term relationship signals

- Acquisition channel: Google search "CA near me Surat", word of mouth

Chapter 5

Full Feature Set

Every feature across V1, V2, and V3

V1 — Practice Management SaaS · Months 1–6

CA-side only. The goal is to replace WhatsApp and Excel for running a CA firm. No marketplace yet.

| Feature | What It Does | Why It Matters |
| --- | --- | --- |
| Client Management | Add/edit clients with PAN, GSTIN, service tags, contact details. Client profile page with full history | Single source of truth for every client. Replaces scattered WhatsApp contacts |
| Compliance Deadline Tracker | Pre-loaded Indian deadlines (ITR, GSTR-1, GSTR-3B, TDS, ROC). Per-client status: Pending → In Progress → Filed → Done | Eliminates missed deadlines. The compliance calendar is the daily dashboard |
| Document Collection | Checklist per client, unique upload link, no client login needed. CA sees all docs organised by client and filing | Ends the WhatsApp document chaos. Clients upload from phone in one tap |
| Fee Tracker | Log fee per client per service, mark Invoiced/Paid/Overdue, monthly revenue view | Brings financial visibility to firms that currently have no idea of monthly collections |
| AI IT Notice Drafter | Paste any Income Tax or GST notice → get a formal draft response in Indian legal language in under 30 seconds | The WOW feature. Saves 1–2 hours per notice. CAs share this with other CAs |
| Dashboard | Upcoming deadlines, overdue fees, recent documents, quick-add shortcuts | Morning command centre. CA opens laptop → sees exactly what needs attention today |
| Email Reminders | Auto-send deadline reminders to clients for document submission | Reduces the CA's time spent chasing. Clients feel proactively served |

V2 — Marketplace + Team Features · Months 7–14

Add the marketplace layer on top of the practice management tool. Also add team/multi-user features for growing firms.

| Feature | What It Does | Why It Matters |
| --- | --- | --- |
| CA Public Profile | CAs list services, pricing, specialisations, city, languages, years of experience. Opt-in — only CAs who choose to go public are listed | Supply side of the marketplace. Low friction because CAs are already on the platform |
| User-Facing Marketplace | Search CAs by city, service, price range, specialisation. View profiles, read reviews, compare quotes | Demand side. Solves Arjun's problem of finding a CA with zero transparency |
| Booking System | User books a consultation directly from the marketplace. CA gets notified in their dashboard. Booking flows into their client list automatically | Removes all friction. User books in 2 minutes. CA gets qualified leads without effort |
| Reviews & Ratings | After service completion, user leaves a review. Reviews are verified (only real bookings can review) | Trust layer. The most important signal for first-time CA seekers |
| Fixed Price Packages | CAs can list fixed-price packages: "Company Registration — ₹15,000" or "ITR for freelancer — ₹2,500" | Solves pricing opacity. Users know exactly what they will pay before booking |
| Staff Task Assignment | CA assigns client work to junior staff. Junior logs progress. CA sees status across all clients and staff members | Unlocks the growing firm persona (Priya). Moves from solo tool to team tool |
| Client Portal | Each client gets a personal portal to view their filing status, upload documents, see fees, download receipts | Clients feel professionally served. Reduces inbound "what's the status?" messages by 80% |
| AI Client Email Drafter | CA selects a client and a topic → AI drafts a professional advisory or update email | CAs are trained in tax, not writing. This makes every CA communicate like a senior partner |
| WhatsApp Integration | Send deadline reminders and document requests directly from CAConnect to client's WhatsApp | India runs on WhatsApp. Meeting clients where they are increases response rates dramatically |

V3 — Financial Infrastructure · Months 15–30

CAConnect evolves from a tool and marketplace into the financial infrastructure layer for Indian SMBs. CAs become the distribution channel for financial products.

| Feature | What It Does | Why It Matters |
| --- | --- | --- |
| Embedded Payments | CAs collect fees through CAConnect via UPI/card. Platform takes a small cut. Clients pay invoices in one tap from their portal | Closes the fee tracking loop. Money moves through the platform — massive data moat and revenue stream |
| Business Loans for SMBs | CA firms can refer their SMB clients for working capital loans. CAConnect partners with NBFCs. CA earns a referral fee | CAs already know the financial health of their clients. This is the highest-trust loan distribution channel in India |
| CA Practice Loans | Loans for CA firms themselves to buy equipment, expand office, hire staff | CA firms are underserved by lenders. CAConnect has their financials — perfect credit scoring data |
| Insurance Distribution | CAs recommend business insurance (fire, liability, health) to their SMB clients through the platform | Adjacent trusted sale. CAs are already advising on risk — formalising it earns referral commission |
| Automated GST Filing | One-click GSTR-1 and GSTR-3B filing directly from CAConnect using the GSTN API | Removes the biggest manual compliance task. Makes switching away from CAConnect almost impossible |
| AI Audit Assistant | AI analyses a client's books (imported from Tally or manual input) and flags anomalies before the CA does | Scales a CA's capacity. One CA can effectively serve 3x more clients with AI pre-screening |
| CA Training & Certification | Online courses on AI tools, Power BI, client advisory skills — the skill gaps that prevent CAs from growing | New revenue stream + deepens platform stickiness. CAs who learn on CAConnect stay on CAConnect |
| Multi-CA Firm Network | Large CA firms can manage multiple offices, partners, and hundreds of staff through CAConnect Enterprise | Unlocks enterprise tier. Same product, 10x the contract value |

Chapter 6

Product Roadmap

Phase by phase, month by month

| Phase | Timeline | Goal | Key Milestones |
| --- | --- | --- | --- |
| Phase 1: Build | Months 1–2 | Ship V1 MVP | All 5 core features live. 20 beta CA users. Zero paid marketing. |
| Phase 2: Validate | Months 3–4 | Find product-market fit | 5+ CAs paying ₹999/month. Average session time > 20 mins/day. NPS > 40. |
| Phase 3: Grow Supply | Months 5–6 | Get to 100 paying CA firms | CA Club India, LinkedIn, WhatsApp group outreach. Launch referral program. |
| Phase 4: Marketplace | Months 7–9 | Launch user-facing marketplace | 100 CAs have public profiles. First 50 user bookings. First commission revenue. |
| Phase 5: Team Features | Months 10–12 | Unlock growing firms | Multi-user plans live. Staff task assignment. Client portal. ACV grows to ₹2,499/firm. |
| Phase 6: Raise Seed | Month 12–14 | Pre-seed or seed round | 300+ paying CA firms. ₹5L+ MRR. 500+ marketplace bookings. Raise ₹1–3Cr. |
| Phase 7: Scale | Months 15–24 | Reach 2,000 CA firms | WhatsApp integration. AI client emails. City expansion beyond metros. Referral flywheel. |
| Phase 8: Fintech | Months 25–36 | Launch embedded finance | Embedded payments. SMB loan referrals. GSTN API integration. Series A at ₹5Cr MRR. |

Chapter 7

Business Model

How we make money at every stage

Revenue Stream 1 — SaaS Subscription (Active from Day 1)

| Plan | Price | For Who | Key Features |
| --- | --- | --- | --- |
| Starter (Free) | ₹0 | Solo CA, up to 10 clients | Basic client list, deadline tracker. Freemium hook. |
| Solo | ₹999/month | Solo CA, up to 50 clients | All V1 features. AI notices (20/month). Document collection. |
| Pro | ₹1,999/month | Small firm, up to 150 clients | Everything in Solo. Email reminders. Priority support. |
| Team | ₹2,999/month | Growing firm, unlimited clients | Everything in Pro. Multi-user. Staff tasks. Client portal. AI (unlimited). |
| Enterprise | Custom | Large firms, 10+ staff | White-label option. Dedicated support. Custom integrations. |

Revenue Stream 2 — Marketplace Commission (Active from Month 7)

- 8% commission on every booking made through the marketplace

- Average CA service booking: ₹5,000–₹50,000

- At 500 bookings/month at avg ₹10,000 = ₹50L GMV → ₹4L commission

- CAs pay nothing extra — commission comes from the user side

Revenue Stream 3 — Premium Listing (Active from Month 7)

- ₹499–₹999/month for featured placement in marketplace search

- Verified badge, priority ranking, profile highlights

- Optional — free listing always available

Revenue Stream 4 — Embedded Finance (Active from Month 25)

- 1–2% referral fee on SMB business loans originated through CA referrals

- Insurance commission on policies placed through the platform

- Payment processing fee (1.5%) on CA fee collections through CAConnect

- This is where the company goes from ₹5Cr MRR to ₹50Cr MRR

Chapter 8

Competitive Landscape

Why we win

The Honest Competitive Map

| Competitor | Category | What They Do Well | Why We Win |
| --- | --- | --- | --- |
| JustDial / Sulekha | Directory | Massive user base, brand recognition | Zero product depth. No pricing, no booking, no verification, no reviews. A phonebook vs a platform. |
| ClearTax / myITreturn | Consumer Tax Filing | Strong brand, ITR filing UX | Built for end users, not CA firms. No practice management. No marketplace. Adjacent, not competing. |
| Tally | Accounting Software | Deep penetration, trusted for 30 years | Accounting for clients, not running the firm. No client management, no marketplace, no AI. We integrate with Tally rather than fight it. |
| VIDUR AI / CA GPT | AI Knowledge Tools | Good at answering CA knowledge questions | Not a practice management tool. Not a marketplace. No workflow. An AI chatbot vs an operating system. |
| Papilio | Practice Management | Focused on the right problem | Early stage, not AI-native, no marketplace, limited adoption. We move faster with a clearer V1→V2 strategy. |
| Vakil Search / Vakilkaro | Legal/CA Marketplace | Existing marketplace for legal services | Focused on legal, not deep CA workflow. No practice management tool — no reason for CAs to be active users. |

Our deepest moat: once a CA firm runs their client management, deadlines, documents, and billing on CAConnect, the switching cost is enormous. Their entire operational history lives here. No competitor can replicate that with a cold product pitch.

Chapter 9

Go-To-Market

How we grow from 0 to 1,000 CA firms

Phase 1: Zero-Budget Acquisition (Months 1–3)

Channel 1 — CA Club India

- 10 lakh+ registered CAs on this forum — the largest CA community in India

- Post in Students/Members section: "Built a free practice management tool — looking for 20 beta CAs"

- Respond to every comment, offer 1:1 onboarding calls

- Expected: 30–50 signups per post from an engaged audience

Channel 2 — LinkedIn Direct Outreach

- Search "Chartered Accountant India" — 2 lakh+ profiles

- Send 20 personalised DMs per day: "Built a free tool to manage client deadlines and IT notices. 3 months free. Interested?"

- Expected conversion: 5–8% of DMs → trial users

Channel 3 — CA WhatsApp Groups

- CA professionals are intensely active in WhatsApp groups — ICAI chapter groups, study groups, city groups

- Share a 90-second Loom video showing the AI IT notice feature — that is the hook

- Word of mouth inside these groups is the highest-trust acquisition channel possible

Phase 2: Referral Flywheel (Months 4–8)

- Every CA who gets value refers 2–3 colleagues — incentivise with 1 free month per referral

- The AI notice feature is inherently shareable: "Look what this tool did in 30 seconds"

- Target CA study circles and ICAI branch events for in-person demos

Phase 3: SEO + Content (Months 6–12)

- High-intent keywords: "CA for startup registration Delhi", "find CA for GST", "IT notice response India" — low competition, high conversion

- Content strategy: Blog posts on Indian tax deadlines, IT notice guides, GST compliance checklists — positions CAConnect as the authority

- City pages: "Find CA in Mumbai", "Best CA for startups in Bengaluru" — local SEO for marketplace demand side

Phase 4: Paid Acquisition (Post Funding)

- Google Ads on high-intent CA service keywords — target both CAs (supply) and users (demand)

- LinkedIn Ads targeting CA professionals in India — very precise audience

- YouTube shorts showing AI notice drafter in action — the wow factor converts well in video

Chapter 10

Long-Term Vision

The OS for Indian professional services

Year 1–2: The CA Operating System

CAConnect becomes the default tool for running a small CA firm in India. When a CA firm starts up, they start on CAConnect the same way a startup starts on Notion or a restaurant starts on Petpooja. It is the category default.

Year 3–4: The Trusted Financial Marketplace

CAConnect becomes the place where India's 7 crore+ SMBs find, hire, and maintain relationships with their CA. The marketplace has reviews, fixed pricing, specialisation filters, and booking — like Practo for finance. Every CA on the platform has a financial incentive to bring their clients onto the marketplace portal.

Year 5+: The Financial Infrastructure Layer

This is where the real size of the opportunity emerges. CAs are the most trusted financial advisors for Indian SMBs — more trusted than banks, more trusted than fintech apps. They are the original financial distribution channel. CAConnect becomes the infrastructure through which financial products — loans, insurance, investments — reach India's 6 crore+ SMBs, distributed through 1 lakh+ CA firms.

India's SMB lending gap is $300 billion. CAs already know the financial health of these businesses better than any credit bureau. CAConnect turns that knowledge into origination — and takes a cut of every rupee deployed.

Potential Adjacencies

- CS Connect: Same model for Company Secretaries — ROC filings, board meetings, compliance

- Advocate Connect: Legal services marketplace with the same practice management approach

- Virtual CFO Platform: CAs offer CFO-as-a-service to startups through CAConnect — a new revenue stream for CAs, a new product tier for the platform

Chapter 11

Risks & Mitigations

Honest assessment

| Risk | Severity | Likelihood | Mitigation |
| --- | --- | --- | --- |
| CAs resist transparent pricing on the marketplace | High | Medium | Make it opt-in. CAs only go public when they choose. Early adopters who list first get featured placement — first-mover advantage within the platform. |
| Two-sided marketplace cold start | High | Medium | Solved by sequencing. We build the CA side first — 6 months of supply before the marketplace launches. Users arrive to a non-empty platform. |
| AI notice drafter gives wrong legal advice | High | Low | AI drafts, CA reviews. We are a drafting aid, not a legal opinion. Clear disclaimer on every output. CA takes professional responsibility before sending. |
| Large competitor (ClearTax, Zoho) builds this | Medium | Low | Their incentive is to serve their existing user base (SMBs), not CA firms. Building a practice management tool would cannibalise their SMB products. We have 18–24 months before this is a real threat. |
| CAs don't pay for software | Medium | Low | False — CAs pay for Tally, ClearTax, ROC filing software. The habit exists. Our job is to prove ROI faster than 30-day churn. |
| Regulatory risk on embedded finance | Medium | Low | Loan referrals and insurance distribution are well-established legal activities in India. No NBFC/IRDA licence needed to refer. We partner with licensed entities. |

Chapter 12

Funding & Milestones

What traction looks like to investors

Bootstrap Phase (Now → Month 12)

No external capital needed. Infrastructure cost is ₹0 on free tiers. Claude Code + gstack means one developer can move at the speed of a 5-person team. Focus entirely on getting to ₹5L MRR before raising.

- Month 2: V1 live, 20 beta users

- Month 4: 5+ paying CAs, first ₹5,000 MRR

- Month 6: 50 paying CAs, ₹75,000 MRR

- Month 9: Marketplace live, first bookings

- Month 12: 200 paying CAs, ₹3L+ MRR, 100+ marketplace bookings

Pre-Seed Round — Month 12–14

| Metric | Target |
| --- | --- |
| Paying CA firms | 200+ |
| MRR | ₹3–5L |
| Marketplace bookings (cumulative) | 200+ |
| Churn rate | < 5%/month |
| Target raise | ₹1–2 Cr |
| Use of funds | First hire (designer or growth), paid acquisition experiments, WhatsApp integration |
| Target investors | Antler India, Titan Capital, Beenext, YC (if applying) |

Seed Round — Month 18–24

| Metric | Target |
| --- | --- |
| Paying CA firms | 1,000+ |
| MRR | ₹20–25L |
| Marketplace GMV (monthly) | ₹50L+ |
| Team size | 6–8 people |
| Target raise | ₹5–10 Cr |
| Use of funds | Team expansion, enterprise features, embedded payments, city expansion |
| Target investors | Surge (Sequoia India), Elevation Capital, Matrix Partners India |

The fundraising thesis is simple: we are building the category-defining operating system for a 1.5 lakh CA firm market that has zero good software today. The moat is operational data. The flywheel is CA-to-user referrals. The exit is financial infrastructure.

CAConnect · Full Product Vision · Confidential · 2026

Built by a solo founder with a 3-year engineering background, bootstrapped, and designed to raise on traction not promises.